# SIH26043 — Final Product & Decision Source of Truth

CREATORZZZ • Version 2.0 • Canonical baseline after independent research and adversarial review

“Har genuine problem innovation problem nahi hoti. Har innovation problem pilot-ready nahi hoti. Aur har completed pilot impact prove nahi karta.”

Final project direction: PS-complete Societal Innovation Collaboration Platform with a Problem Qualification Gate and a Pilot Readiness & Learning Engine at its core.

Research basis: Official SIH26043 PS, team design history, current PPT, mentor deck, independent Astra research dossier, companion 40-system evidence workbook, and four red-team cycles.

This document supersedes earlier innovation-positioning language where it conflicts with the evidence review. It does not convert hypotheses into facts. Government ownership, operational authority, adoption, market pricing and product performance remain to be validated.

# 1. Executive Decision

FINAL DECISION — MODIFY, THEN BUILD Retain the SIH26043 end-to-end collaboration workflow, but stop positioning the broad portal, AI classification, matching or Challenge Passport as inventions. The differentiated product focus is: (1) decide which problems deserve innovation/research attention, (2) ensure selected challenges are genuinely ready for a pilot, and (3) close pilots using evidence rather than completion claims.

## 1.1 What we are building

Product: Societal Innovation Collaboration Platform

Upstream core: Problem Qualification Gate

Downstream core: Pilot Readiness & Learning Engine

Primary lifecycle record: Challenge Passport

Supporting AI: structure, classify, summarize, suggest duplicates and shortlist capabilities — never approve authority, funding, readiness or impact.

## 1.2 One-sentence canonical definition

CANONICAL PRODUCT DEFINITION CREATORZZZ is building a Societal Innovation Collaboration Platform for SIH26043 that first qualifies which societal problems should enter an innovation/research pathway, then ensures selected challenges move to field pilots only after ownership, permissions, accepted institutional capacity and a measurable evidence plan are explicitly established, and finally preserves successful, failed, stopped and inconclusive pilot learning.

## 1.3 Jury shorthand

“Assignment is not readiness. Completion is not impact.” Existing platforms can collect complaints, crowdsource ideas, connect institutions and manage projects. Our system focuses on the decision quality between those stages: should this problem become an innovation challenge, is the proposed pilot actually executable, and what did the evidence really show?

# 2. Why This Project Still Matters

Independent research found that large parts of the apparent solution already exist across Indian and global systems. That does not invalidate SIH26043; it changes how we should interpret the government need.

| Comparator | What already exists | Design consequence |
| --- | --- | --- |
| CPGRAMS / NextGen | Grievance intake, routing, tracking, analytics, AI-assisted classification | Do not claim grievance intake or AI routing as novelty. |
| MyGov / Jharkhand MyGov | Citizen participation and crowdsourcing | Do not claim citizen idea collection as novelty. |
| Manthan | Government/industry demand to research/startup collaboration | Do not claim government-university-industry connection as novelty. |
| UBA / RuTAG / NIF | Community-to-HEI / grassroots problem solving, technology development and diffusion | Do not claim community-to-university problem solving as novelty. |
| K-DISC / OLOI | Local-government challenges, academic collaboration, PoCs and implementation | Closest Indian institutional analogue; broad orchestration is not enough. |
| I-STEM | Research resource discovery, availability and approval | Expertise discovery is different from a fresh, accepted project commitment. |
| Consilium / enterprise innovation tools | Evidence, ownership, stage-gates/readiness patterns | Readiness mechanics have prior art; local value must be earned through evidence. |

## 2.1 Our interpretation of the hidden government need

The PS explicitly describes collaboration as fragmented and project-specific.

The PS asks for validated routing, HEI participation, industry involvement, project tracking and measurable outcomes — not merely a complaint inbox.

Therefore the likely problem is not absence of digital components; it is the lack of a coherent, state-appropriate decision process that converts selected societal problems into accountable and measurable innovation work.

This remains an inference. The exact sponsor bottleneck must still be validated with DHTE/JCSTI/actual operators.

# 3. Who We Are Building For

| Actor | Role in system | Primary value |
| --- | --- | --- |
| Programme Coordinator | Primary operational user; moves a case through review/readiness | Knows what is blocked, who owns the next action and whether a prior approval is still valid. |
| Citizen / Community | Originates problem/evidence; sees safe status | A structured, traceable path without a false promise that every report becomes an innovation project. |
| PRI / ULB / Department | Local validation, service route, field permission, problem ownership | Separates routine service action from research/pilot activity and makes responsibilities explicit. |
| HEI / Faculty / Students | Evaluate, accept/decline scoped work, execute projects | Receives better-defined challenges and can commit realistic effort instead of being 'matched' automatically. |
| Industry / Lab / MSME | Specific resource, testing, mentoring or implementation offer | Concrete requests with scope, dates and conditions instead of generic partnership requests. |
| Evaluator / Reviewer | Approves evidence plan and interprets outcome | Prevents completion photos or weak before/after claims from being treated as impact. |
| State Admin / DHTE | Governance and portfolio visibility | Sees validated challenges, actual commitments, blockers, pilot states and evidence quality. |

# 4. Where Problems Come From and How They Are Verified

The platform must not depend on a single citizen app. Official PS-compatible sources include citizens, communities, PRI/ULBs and government departments. Existing systems may also remain the source of record where authorized.

## 4.1 Accepted problem sources

Direct citizen/community submission.

Assisted submission through PRI/ULB/community or field intermediary.

Government department / local-body submission.

Permissioned import from an existing programme/system in future; SIH PoC uses manual import/export or clearly marked mock data.

## 4.2 Genuine verification model

IMPORTANT Genuine verification is not a single AI score. The system checks evidence completeness, provenance, corroboration and authorized human review. A photo, GPS point or file hash strengthens provenance but does not prove the underlying claim is true.

| Layer | What it checks | Possible outcome |
| --- | --- | --- |
| Contact / identity | Reachable reporter or verified institutional source where policy permits | Verified / unverified / assisted |
| Evidence | Photo, video, document, location, dates, description | Sufficient / incomplete / conflicting |
| Corroboration | Similar reports, local-body confirmation, field note, department record | Corroborated / single-source / disputed |
| Duplicate linkage | Related cases suggested without destructive automatic merging | Related / possible duplicate / distinct context |
| Human review | Authorized reviewer checks whether evidence supports further action | Accepted / needs clarification / rejected / unresolved |

## 4.3 Anti-timepass controls

Rate limiting and abuse controls.

Mandatory minimum evidence for high-cost workflows.

Repeated spam / abusive content moderation.

Institutional submitters carry source identity and audit history.

Low-confidence or incomplete cases stay in Needs Verification / Clarification instead of being auto-rejected.

No fabricated '97% genuine' score.

# 5. Core Upstream Decision — Problem Qualification Gate

WHY THIS MATTERS A complaint can be genuine and still not deserve an innovation project. The system must separate: truth of the report, public importance, researchability and pilot feasibility.

## 5.1 Four possible routes

| Route | Meaning | Example |
| --- | --- | --- |
| SERVICE | Existing service/grievance mechanism is the primary route | One streetlight is broken. |
| CLARIFY | Insufficient evidence or scope to make a decision | Problem description is vague; location/affected context missing. |
| RESEARCH REVIEW | Potentially systemic or technically uncertain; needs expert framing | Repeated controller failures across multiple wards. |
| INNOVATION CHALLENGE | Validated, researchable, bounded and potentially pilotable challenge | Defined recurring service failure with owner, evidence and measurable improvement target. |

## 5.2 Qualification questions

Is the reported issue sufficiently evidenced to review?

Is there an existing routine service or administrative remedy?

Can service resolution and research review proceed in parallel?

Is the problem recurrent, systemic or technically uncertain enough to justify investigation?

Does solving it create meaningful public value?

Can the challenge be bounded into a manageable project or pilot?

Can an outcome be measured?

Is there a legitimate problem owner / local authority for the next stage?

Are there legal, ethical, privacy or safety reasons not to run a student-led pilot?

## 5.3 What AI does here

Draft structured challenge fields from raw text.

Suggest domain/subdomain and related cases.

Highlight missing information.

Suggest a route with reasons and source spans.

Never autonomously reject a citizen issue or declare it innovation-worthy.

# 6. Core Downstream Decision — Pilot Readiness & Learning Engine

Once a challenge is accepted for innovation/research, the next failure is assuming that 'matched' or 'assigned' means executable. Pilot readiness is a separate decision.

## 6.1 Readiness condition states

| State | Meaning |
| --- | --- |
| SATISFIED | Required condition is supported by current evidence and authorized review. |
| UNSATISFIED | Known requirement is not met. |
| UNKNOWN | Information is missing or cannot yet be established. |
| DISPUTED | Reviewers/evidence conflict; cannot silently resolve. |
| EXPIRED | Previously valid evidence/commitment is no longer current. |

## 6.2 Typical readiness conditions

Challenge scope accepted.

Problem owner / responsible authority identified.

Field/site permission available where needed.

HEI/faculty/team commitment explicitly accepted.

Required lab/resource/industry support has a dated offer.

Time window and constraints are feasible.

Privacy/safety requirements reviewed.

Pilot Evidence Plan approved.

Required budget/in-kind resource decision exists where applicable.

# 7. Matching Is Not Commitment

PRODUCT PRINCIPLE A semantic match is only a shortlist. A project becomes feasible only when required actors make explicit, dated and scoped commitments.

| Commitment state | Meaning |
| --- | --- |
| PROPOSED | Coordinator proposes actor/resource. |
| OFFERED | Actor/resource custodian offers specific scope or slot. |
| ACCEPTED | Authorized actor accepts scope, dates and conditions. |
| DECLINED | Actor refuses; reason retained. |
| WITHDRAWN | Previously accepted commitment is withdrawn. |
| EXPIRED | Offer/acceptance is no longer current. |

## 7.1 Why this is stronger than a match score

A 95% semantic match can still be impossible because the faculty has no time.

A less similar institution can be more feasible if its faculty, lab and field-access constraints are actually compatible.

The system should show reasons, constraints and acceptance — not a fake precision score.

# 8. Readiness Can Go Backwards

A key mechanism is dependency-aware re-review. If a decision relied on evidence or a commitment that later changes, only the affected decision is reopened.

DEMO MOMENT Pilot Ready → faculty commitment withdrawn → Review Required. The system explains exactly which readiness decision depended on that commitment and what action is needed next.

Previous acceptance remains in history.

Material scope changes require fresh acceptance.

Unrelated cases must not be invalidated.

No LLM is required for this mechanism; deterministic dependency logic is preferable.

# 9. Pilot Evidence Plan

Before a pilot begins, the programme should define how it will know what happened. This is an evaluation plan, not a legal contract.

| Field | Question |
| --- | --- |
| Outcome | What exactly are we trying to improve? |
| Baseline | What is the current condition? |
| Metric & unit | What will be measured and in what unit? |
| Denominator | Measured against what population/volume? |
| Target | What change is expected? |
| Method | How will data be collected? |
| Window | For how long / which dates? |
| Owner | Who collects evidence? |
| Reviewer | Who interprets it? |
| Stop rule | When should the pilot stop or be reconsidered? |
| Limitations | What can this evidence not prove? |

## 9.1 Honest outcome states

| Outcome state | Meaning |
| --- | --- |
| VALIDATED | Evidence supports the defined conclusion within stated limits. |
| ITERATE | Promising but requires modification / more evidence. |
| STOPPED | Pilot stopped for operational, safety, resource or other explicit reason. |
| INCONCLUSIVE | Available evidence cannot support the claimed conclusion. |

CRITICAL PRINCIPLE A completed project is not automatically a successful project. Before/after change is not automatically causal impact.

# 10. Canonical Product Lifecycle

REPORT — citizen/community/PRI/ULB/department submits a problem with available evidence.

STRUCTURE — AI-assisted structuring and categorisation; originals remain preserved.

VERIFY / CLARIFY — evidence completeness, provenance and human review.

QUALIFY — Service / Clarify / Research Review / Innovation Challenge.

OWN — identify responsible problem owner and authority boundary.

SHORTLIST — relevant HEI/lab/industry capability suggestions.

COMMIT — actors accept/decline scoped offers with dates and constraints.

READINESS REVIEW — prerequisite conditions evaluated under versioned policy.

PILOT EVIDENCE PLAN — baseline, metrics, reviewer, stop rule.

PILOT — only after authorized readiness sign-off.

EVIDENCE REVIEW — observations and limitations recorded.

CLOSE — Validated / Iterate / Stopped / Inconclusive.

LEARN — preserve decision, evidence and reasons for future use.

# 11. PS-Complete Platform Modules

| Module | MVP purpose | Novelty status |
| --- | --- | --- |
| Citizen / Community Intake | Submit challenge + evidence + status | PS baseline |
| AI Assistance | Categorise, structure, dedupe suggestions, shortlist | PS baseline/supporting |
| Challenge Review & Qualification | Decide route and researchability | Core upstream mechanism |
| HEI Collaboration | Review, proposal, faculty/student team, acceptance | PS baseline + commitment enhancement |
| Industry / Resource Offers | Specific mentoring/testing/resource commitments | PS baseline + scoped offers |
| Pilot Readiness Workbench | Block/allow pilot based on explicit prerequisites | Core downstream mechanism |
| Project / Milestone Workspace | Track deliverables and evidence | PS baseline |
| Pilot Evidence Review | Prevent unsupported success claims | Core learning mechanism |
| Government Dashboard | Track actual states, blockers and outcomes | PS baseline |
| Notifications / Audit | Communication and accountability | PS baseline |

# 12. AI Architecture & Decision Boundary

| AI may do | AI must not do |
| --- | --- |
| Translate / structure Hindi-English submissions | Declare a complaint genuine with a percentage |
| Multi-label domain categorisation | Approve/reject a pilot |
| Duplicate / related-case suggestions | Invent a missing permission or owner |
| Summarise evidence with source spans | Accept HEI capacity on someone's behalf |
| HEI capability shortlist | Approve funding/procurement |
| Draft qualification/readiness notes | Declare causal impact |
| Flag missing evidence | Silently override disputed/unknown fields |

Deterministic logic owns required fields, dates, expiry, dependency invalidation, state transitions, reservation conflicts and typed calculations. Humans own authority, acceptance, exceptions and outcome interpretation.

# 13. Technical Architecture — SIH / TRL3

Build the smallest maintainable system that proves the mechanisms. Do not over-engineer.

| Layer | Recommended direction |
| --- | --- |
| Frontend | Mobile-friendly React / Next.js PWA |
| Backend | Single FastAPI (or comparable) backend |
| Database | PostgreSQL; pgvector only where semantic retrieval is useful |
| Evidence storage | Object storage with access controls and metadata |
| Rule engine | Versioned declarative readiness/qualification policies |
| Workflow | Deterministic state machine and commitment transitions |
| AI | Schema-bound LLM extraction/classification + embeddings for retrieval |
| Integration | CSV/JSON import/export first; no unapproved live government API claims |
| Audit | Decision/event log with privacy-aware retention |

## 13.1 Explicit non-goals

Microservice architecture for the PoC

Kubernetes

Blockchain

Multi-agent swarm

Autonomous government decision-making

Native mobile app before the PWA is proven

Statewide knowledge graph

Mission portfolio optimizer

Funding marketplace

Automatic replication engine

# 14. Business / Sustainability Model

Citizens are beneficiaries/users, not paying customers. The practical model is institutional.

| Revenue / sustainability line | How it works |
| --- | --- |
| Government implementation | One-time configuration, workflow setup, data migration and integrations. |
| Annual platform support | Hosting, maintenance, upgrades, monitoring and support under an institutional contract. |
| Training & change management | Onboarding coordinators, HEIs, reviewers and partner organisations. |
| Module / state replication | Configurable deployment for another department/state after evidence is established. |
| Managed analytics / evaluation support | Optional service layer for governance reporting and evidence quality. |

No defensible rupee TAM or contract value has yet been validated. Do not invent a market number in the PPT. Production may also be integrated into an incumbent state portal/operator rather than becoming a standalone vendor-hosted system.

# 15. Why Would Anyone Use This If Other Platforms Exist?

JURY ANSWER They do not have to abandon existing systems. Existing grievance, participation or innovation platforms can remain the intake or collaboration channels. Our value is the decision layer that determines which problems should enter innovation work and whether an assigned challenge is actually ready for a measurable pilot.

Citizen gets a truthful, traceable status instead of a promise that every report becomes a project.

Government gets fewer false-ready cases and clearer next-action ownership.

HEIs get scoped, evidence-backed work they can accept or decline realistically.

Partners get concrete, time-bounded requests rather than generic collaboration asks.

Evaluators get a predeclared evidence plan and honest closure states.

# 16. Benefits & Impact Model

| Stakeholder | Expected benefit | How we will prove it |
| --- | --- | --- |
| Government coordinator | Less rework, fewer missing prerequisites, clearer ownership | Review time, handbacks, false-ready rate |
| HEI | Fewer infeasible assignments, clearer scope and constraints | Offer acceptance/decline reasons, time to accepted offer |
| Citizen/community | Clear disposition and status; service route need not wait for research | Comprehension/usability testing; status resolution |
| Partner/lab | Specific resource commitment and expiry | Accepted offers, conflicts, withdrawals |
| Evaluator | Better evidence quality and honest outcome states | Critical-defect recall, unsupported success-claim rate |
| State | More meaningful dashboard of readiness, blockers and outcomes | Validated counts and evidence maturity, not vanity metrics |

# 17. Competitive Positioning

We do not claim worldwide originality. We claim a PS-aligned, locally testable operating improvement that must earn its value through comparative evidence.

| What competitor/system is strong at | What we learn/use | What we test beyond it |
| --- | --- | --- |
| CPGRAMS: grievance/service workflow | Intake, acknowledgement, routing discipline | Innovation qualification without interrupting service route |
| MyGov: participation | Citizen/community engagement | Conversion of selected problems into accountable pilot work |
| OLOI/UBA/RuTAG: local problem → HEI/PoC | Mediation, curation, field collaboration | Explicit readiness/acceptance/dependency integrity |
| I-STEM: resource availability/approval | Availability is separate from discovery | Project-specific commitments and expiry |
| Manthan: demand → research/industry collaboration | Structured opportunity and partner ecosystem | Local challenge qualification + accepted pilot readiness |
| Consilium / stage-gate tools | Evidence/readiness prior art | Measured benefit in this exact SIH26043 workflow vs configured baseline |

# 18. TRL3 Proof Plan

The product is not TRL3 yet. We earn TRL3 by experimentally proving critical mechanisms.

| PoC | Question | Core metric / target direction |
| --- | --- | --- |
| P1 — Qualification + Readiness Diagnosis | Does the system detect material missing prerequisites better/faster than a competent configured workflow? | Critical-gap recall, false-ready rate, reviewer time |
| P2 — Commitment & Dependency Integrity | Does withdrawal/expiry correctly reopen only affected decisions? | Invalidation recall, precision, zero double-booking/unauthorized transitions |
| P3 — Pilot Evidence Review | Does the workflow catch unmeasurable plans and unsupported success claims? | Critical-defect recall, false flags, reviewer time, provenance |

Exact numerical thresholds in the Astra research dossier are proposed acceptance criteria, not achieved results. They must be preregistered and reported honestly.

# 19. Final SIH MVP — Screen Inventory

| # | Screen | Purpose |
| --- | --- | --- |
| 1 | Challenge Submission | Citizen/community/PRI/ULB input + evidence |
| 2 | Challenge Review | AI summary, evidence gaps, related cases, route |
| 3 | Challenge Passport | Canonical lifecycle record |
| 4 | Qualification Workbench | Service / Clarify / Research Review / Innovation Challenge |
| 5 | Capability & Offer View | HEI shortlist, accept/decline/conditional offer |
| 6 | Pilot Readiness Workbench | Condition states, blockers, owners, next actions |
| 7 | Pilot Evidence Plan | Baseline, metric, denominator, method, reviewer, stop rule |
| 8 | Pilot Workspace | Milestones, observations, evidence |
| 9 | Outcome Review | Validated / Iterate / Stopped / Inconclusive |
| 10 | Government Dashboard | Challenges, accepted commitments, blockers, outcomes, evidence quality |

# 20. Final Jury Demo Narrative

Use a clearly labelled synthetic, low-risk municipal service-process case such as irregular dry-waste pickup.

1. Citizen/ULB report enters; AI structures it. Routine service referral can continue.

2. Coordinator qualifies a researchable scheduling/process challenge.

3. Two HEIs are shortlisted; the highest semantic match is infeasible, while another gives a realistic accepted offer.

4. Readiness remains blocked because field permission and baseline are missing.

5. After authorized evidence is added, the pilot becomes ready.

6. A relied-on faculty/lab commitment is withdrawn; the system automatically marks the dependent readiness decision Review Required.

7. Pilot later 'completes', but denominator/evidence quality is insufficient; outcome closes as Inconclusive rather than Success.

8. Show benchmark against form + spreadsheet + task tracker and plain LLM, including failures and not-yet-measured items.

# 21. Final Decision Register

| Decision | Status |
| --- | --- |
| Official PS remains requirements authority | LOCKED |
| Platform must cover all seven PS modules at thin MVP level | LOCKED |
| Generic portal / AI / dashboard / matching are not novelty claims | LOCKED |
| Problem Qualification Gate promoted to upstream core | LOCKED DESIGN |
| Pilot Readiness & Learning Engine promoted to downstream core | LOCKED DESIGN |
| Challenge Passport retained as supporting lifecycle record | LOCKED DESIGN |
| Binary grievance-vs-innovation splitter replaced with multi-route qualification | LOCKED DESIGN |
| Matching replaced by shortlist + explicit accepted commitments | LOCKED DESIGN |
| Outcome Contract renamed Pilot Evidence Plan | LOCKED DESIGN |
| Readiness can regress when dependencies expire/change | LOCKED DESIGN |
| AI is advisory; authority remains human/deterministic workflow | LOCKED DESIGN |
| Mission Composer / Portfolio Intelligence / statewide graph | DEFERRED |
| Contextual transfer engine | ROADMAP / REOPEN IF DATA EXISTS |
| Capability coalition solver | ROADMAP / LIGHT MVP SUPPORT |
| Final government operator / sponsor | OPEN — VALIDATE |
| Exact identity/verification policy | OPEN — POLICY |
| Exact SLA/escalation policy | OPEN — POLICY |
| Rupee pricing/TAM | OPEN — VALIDATE |
| Production integration with state systems | OPEN — AUTHORIZATION |
| Product performance / burden reduction | UNPROVEN — TRL3 TEST |

# 22. Immediate Next Move

NEXT BUILD ORDER Stop broad ideation. Freeze this source of truth, then write the executable TRL3 specification and build only the critical proof mechanisms before the full UI.

1. Create DOC01: Problem Qualification + Pilot Readiness & Learning System Specification and TRL3 Evaluation Protocol.

2. Build a competent baseline: form + spreadsheet + task tracker using the same rules.

3. Prepare labelled case fixtures and gold-review handbook.

4. Implement P1 qualification/readiness rules and evidence-linked drafting.

5. Implement P2 commitment state machine and dependency invalidation.

6. Implement P3 Pilot Evidence Plan and honest outcome states.

7. Run blind/holdout comparative tests; publish failures and denominators.

8. Only after the core passes: build the thin full SIH26043 MVP around it.

9. Then revise the six-slide PPT using measured evidence, not new marketing language.

# 23. Claim Discipline

| Label | Meaning | Example |
| --- | --- | --- |
| FACT | Directly supported by authoritative/reliable source | Official PS asks for validated routing and measurable outcomes. |
| INFERENCE | Reasonable conclusion from evidence, not directly stated | The sponsor may need stronger operational handoffs. |
| DESIGN DECISION | Our chosen product mechanism | Use five readiness condition states. |
| HYPOTHESIS | Must be tested | The readiness engine will reduce coordinator burden. |
| UNKNOWN | Not established | Exact DHTE production operator for SIH26043. |

Do not claim competitor absence when only public material was reviewed.

Do not claim pilot impact before a real evaluation.

Do not convert a design target into an achieved metric.

Do not imply government API access, funding, partner commitment or procurement approval without evidence.

Do not use 'AI-verified genuine' percentages.

# 24. Evidence Basis & Source Precedence

Source precedence for this product baseline:

1. Official SIH26043 Problem Statement — requirements authority.

2. Independent CREATORZZZ SIH26043 Research Verdict, research cutoff 9 Sep 2026 — external evidence synthesis and adversarial decision.

3. Companion Evidence Workbook — 40-system capability matrix and claim/evidence ledger.

4. Team v0.1/v0.2 blueprints and detailed product brief — design history, not external proof.

5. Current SIH PPT and mentor deck — presentation commitments and comparison inputs.

Where this document differs from earlier team documents, this v2.0 baseline controls internal product decisions unless new evidence explicitly reopens a decision.

## 24.1 Core external evidence themes from the research dossier

OLOI/UBA/RuTAG show that community/local problems can already move into HEI/innovation workflows.

I-STEM demonstrates that discovery and actual availability/approval are separate concepts.

Consilium and enterprise tools weaken any claim that evidence/readiness mechanics are globally novel.

Evaluation guidance supports predeclared measurement and honest inconclusive outcomes.

The strongest opportunity is therefore not inventing another portal, but proving a better local decision mechanism for qualification, commitment, readiness and learning.

# FINAL LOCK

“Har genuine problem innovation problem nahi hoti. Har innovation problem pilot-ready nahi hoti. Har completed pilot impact prove nahi karta.”

CREATORZZZ — SIH26043

Final internal product baseline before TRL3 specification and proof.